SE&M | Group Qi:
building a raspberry pi
autopilot

project outline

The project is divided in different modules. Once module 1 is finished, all modules can be worked on separately and are not dependent on the results of another module. The modules are furthermore divided in several tasks, that can be assigned to different people. After each week we select the tasks we want to work on. The basic requirements for the semester project will be met early on, after competition of module 1. Further modules can be added or replaced during this term. (Deadlines need to be added!)

Module 1 – building a raspberry pi controlled quadcopter
What we achieve in this module: we have a quadcopter, we can fly it, we can control the quadcopter over wifi from a computer, we can command it from a first person view through the video stream.

Task 1 [Getting the basics done]
1.1.1 – build the quadcopter with the radio controller and the ardupilot chip.
1.1.2 – learn to fly the quadcopter

Task 2 [Raspberry communication]
1.2.1 – get an input over a wireless network to the raspberry pi
1.2.2 – display the screen of a raspberry pi on another computer
1.2.3 – get the commands from a Xbox360 controller to the raspberry pi
1.2.4 – attach the camera to the raspberry pi and stream the video to another computer

Task 3 [Raspberry power]
1.3.1 – find a portable power supply for the raspberry pi
1.3.2 – attach the raspberry pi to the quadcopter
1.3.3 – connect the raspberry pi with the ardupilot chip

Task 4 [Taking command]
1.4.1 – Map the commands from the Xbox360 controller
1.4.2 – Test every axis separately
Task 5 [Done!]
1.5.1 – fly the thing.. but careful please!

Module 2 – extra commands
What we achieve in this module: we give the quadcopter the option to react to voice commands and to recognize faces/movements, using open source software.

Module 3 – special maneuvers
What we achieve in this module: we start modifying the autopilot, giving us more freedom in what we can do with the quadcopter. For example special moves, like a flip.

Module 4 – app control
What we achieve in this module: we mount a 4G USB stick to the quadcopter, allowing us to command it wherever. We build an android app for controlling it.

Module 5 – musical drone
What we achieve in this module: we give the quadcopter a way to play music, preferably the A-Team theme song, it should also be able to pick up coffee (black and without sugar please).

Module 6 – artistic drone
What we achieve in this module: we mount a spray can to the drone, or another tool to paint and we write a program that the quadcopter uses to map the image to the wall.

Module 7 – delivery drone
What we achieve in this module: we make it possible for the drone to pick up packages and carry them, similar to the amazon drone, we will try this with sushi boxes. Everyone likes sushi.
Module 8 – battery surveillance
What we achieve in this module: we build in a way to make sure that we have enough battery left.. an emergency mode if the batteries fail. As well as a notification if the Internet connection to the drone is bad and we shouldn't send it over a river.

Module 9 – window cleaning
What we achieve in this module: we make the drone clean windows, because yeah!